Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | May to June 2025 |
| --- | --- |
| Team ID | LTVIP2025TMID57463 |
| Project Name | BookNest: Where Stories Nestle |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks):

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register by entering email, password, and confirming password. | 2 | High | Bodaballa Jaswanth |
| Sprint-1 | Registration Confirmation | USN-2 | As a user, I receive confirmation email once I register. | 1 | High | Chundru Roja Ramani |
| Sprint-2 | Social Login | USN-3 | As a user, I can register using Facebook. | 2 | Low | Angara Lakshmi Nagadevi |
| Sprint-1 | Social Login | USN-4 | As a user, I can register using Gmail. | 2 | Medium | Bodaballa Jaswanth |
| Sprint-1 | Login | USN-5 | As a user, I can log into the app using email and password. | 1 | High | Chundru Roja Ramani |
| Sprint-2 | Browse Books | USN-6 | As a user, I can browse and filter/search books. | 3 | High | Bodaballa Jaswanth |
| Sprint-2 | Add to Cart | USN-7 | As a user, I can add books to my cart. | 2 | High | Angara Lakshmi Nagadevi |
| Sprint-2 | Checkout | USN-8 | As a user, I can place an order and get confirmation. | 3 | High | Chundru Roja Ramani |
| Sprint-3 | Seller Dashboard | USN-9 | As a seller, I can list books and manage stock. | 5 | High | Kamparam Joshna Gayatri |
| Sprint-3 | Order Fulfillment | USN-10 | As a seller, I can view and fulfill orders. | 4 | High | Kamparam Joshna Gayatri |
| Sprint-3 | Feedback System | USN-11 | As a user, I can leave feedback for books I bought. | 3 | Medium | Chundru Roja Ramani |
| Sprint-4 | Admin Dashboard | USN-12 | As an admin, I can manage users/sellers/books. | 5 | High | Bodaballa Jaswanth |
| Sprint-4 | Analytics | USN-13 | As an admin, I can view total users, orders, books listed, etc. | 4 | Medium | Kamparam Joshna Gayatri |
| Sprint-4 | Notifications (Email) | USN-14 | As a user, I receive email confirmations after registration and order placement. | 3 | Medium | Chundru Roja Ramani |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days | 05 May 2025 | 10 May 2025 | 6 | 10 May 2025 |
| Sprint-2 | 10 | 6 Days | 12 May 2025 | 17 May 2025 | 10 | 17 May 2025 |
| Sprint-3 | 12 | 6 Days | 19 May 2025 | 24 May 2025 | 12 | 24 May 2025 |
| Sprint-4 | 12 | 6 Days | 26 May 2025 | 31 May 2025 | 12 | 31 May 2025 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics